**Group 4 CSV Project**

Meeting Minutes: 10/02/2022

Next Sprint date: 11/02/2022

**Sprint 3: Meeting to discuss phase 3 of the project and progress on phase 2**

* Discussed progress on phase 2
  + Data is now validated, and corrupt data properly identified
  + Testing has completed on duplicate data
  + ArrayList of data can be sent to an sql, added to a table, and received again by Intellij
  + Testing framework of data sending and receiving completed
* Discussed phase 3 responsibilities
  + Alvaro – Begin working on view for the user to interact with
  + Brandon – Finish testing of phase 2 and look to phase 4 coding expectations
  + Natasha – Continue with sorting corrupt/unwanted data
  + Stephen - Create multithreading class to send data using multiple threads to increase performance